## Slide 1: May 13-31
News Streams
Members: Jamison Bradley, Lance Staley, Charles Litfin
Advisor: Srikanta Tirthapura
Client: IBM Rochester
Notes: Charles

## Slide 2: Problem
With today's online news sources there are plenty of multi-national news websites. For the user to view all articles of interest on all of their favorite sites becomes impossible as that list grows. Then adding to the frustration, several of the news sources report on the same topic. Current news aggregators face the challenge of converting such an information deluge into a flow that can be consumed more smoothly by a user.
May 13-31
News Streams
Notes: Charles

## Slide 3: Solution
To design a real-time streaming news aggregator which will enhance the user experience. The key results would be to aggregate duplicate articles in view, hence preventing them from pushing other prominent articles out of view and increasing the consumability of news articles.
May 13-31
News Streams
Notes: Charles

## Slide 4: Concept Sketch
May 13-31
News Streams
Notes: Lance

## Slide 5: Functional Requirements
Obtaining Articles
Scanning
Aggregation
Categories
Customization
Article Access
User Access
May 13-31
News Streams
Notes: Lance

## Slide 6: Non-Functional Requirements
Security
  Username
Performance Requirements
  Speed
  Interface
May 13-31
News Streams
Notes: Charles

## Slide 7: Technologies/Platforms Used
IBM’s Infosphere Streams
MySQL Database
Twitter Bootstrap libraries
May 13-31
News Streams
Notes: Jamison

## Slide 8: System Architecture
May 13-31
News Streams
Notes: Jamison

## Slide 9: Functional Module Design
May 13-31
News Streams
Notes: Jamison

## Slide 10: Functional Decomposition
Overall Function
Infosphere Streams - Article Listener
Infosphere Streams - Article Analyzer
Infosphere Streams - Keyword Analyzer
  Removal of Common Words
  Key Word Detection
Infosphere Streams - Article Aggregator
  Match Story
Infosphere Streams - Database Connector
  Retrieve Information
  Store Information
May 13-31
News Streams
Notes: jamison

## Slide 11: Planned Sources
#1 CNN (US)
#2 New York Times (US)
#3 Des Moines Register (US/Iowa)
#4 The Guardian (UK)
#5 BBC (UK)
#6 Toronto Sun (Canada)
#7 The Australian (Australia)
#8 Al Jazeera English (Qatar)
#9 New Zealand Herald (New Zealand)
#10 The Local (Sweden)

## Slide 12: Interface Definition
Our interfaces will be a website.
It should be clear, concise and easy to use.
The interface will be implemented in HTML, CSS, and JavaScript
May 13-31
News Streams
Notes: Lance

## Slide 13: User Interfaces
May 13-31
News Streams
Notes: lance

## Slide 14: Prototypes
May 13-31
News Streams
Notes: Lance –add talk into twitter bootstrap

## Slide 15: Prototypes
Keyword Analysis
Page source parsing
Streams tutorial programs
May 13-31
News Streams
Notes: Jamison – add talk about keyword costing etc

## Slide 16: Test Plan
Will vary from module to module
  Unit Testing
  Black Box Testing
May 13-31
News Streams
Notes: Jamison

## Slide 17: Risks and Mitigation
Risk | Probability of Occurrence | Criticality (0-100) | Risk Factor (Prob. Of Occurrence x Criticality) | Mitigation strategy
The IBM Streams software has not been used by any of our members and could be difficult to learn and implement | .50 | 80 | 40 | Hold a meeting with our IBM contact about streams as well as prototyping small streams applications for experience
Lack of experience with web development | .40 | 60 | 24 | Research web development as well as prototype some web development
We are unable to get streams to work with our java and webpage. | .20 | 50 | 10 | Research alternate design options as well as using streams with external code
Distributed system that is available for many different web browser | .40 | 50 | 20 | Research and develop for a number of browsers
May 13-31
News Streams
Notes: Charles

## Slide 18: Market Survey
There are a number of similar news aggregators currently on the market. Our research leads our team to believe our system will be the only one currently using IBM’s Infosphere streams as part of its system. Also the majority of other news aggregators do not allow the user to customize the sources from which the articles are gathered from. This provides our system with a major difference to other systems, which should give us a distinctive edge over current systems. Also our user interface should be clear, simpler, and more concise then those currently available.
May 13-31
News Streams
Notes: Charles

## Slide 19: Work Breakdown Structure
May 13-31
News Streams
Notes: Charles

## Slide 20: Current Project Status
Project Plan and Design Documents have been finished
Initial Research has been finished
Plan for implementation for next semester is in place
Prototyping both the website and algorithms have been finished
May 13-31
News Streams
Notes: Jamison

## Slide 21: Plan for next Semester
Jamison
  Implementation of text analytic algorithm with IBM’s Infosphere Stream.
Lance
  Implementation of website design
Charles
  Implementation of database
May 13-31
News Streams
Notes: Jamison

## Slide 22: Questions?
May 13-31
News Streams
Notes: Jamison- All